Caldova Launch Escalation Procedure

Purpose

This procedure defines how launch-critical operational risks should be assessed, assigned, and escalated.

When to Escalate

Insufficient inventory

Insufficient plant capacity

Production schedule delays

Equipment qualification concerns

Unresolved manufacturing constraints affecting launch readiness

Ownership

Manufacturing Lead — production impact and manufacturing options.

Manufacturing Quality — equipment qualification and quality assessments.

Supply Chain Director — capacity and inventory mitigation decisions.

Launch Program Manager — final cross-functional launch decision.

Escalation Process

Identify the operational risk using business data.

Validate the relevant business policy or procedure.

Determine the affected product, plant, batch, or launch milestone.

Identify the responsible business owner.

Assess mitigation options.

Escalate when the launch date or readiness may be affected.

Obtain required human approval before consequential production actions.

Agent Guidance

The Business Intelligence agent should identify the risk, provide supporting operational information, identify the applicable procedure, and recommend the appropriate owner or escalation path. It must not independently make a final launch decision or execute a consequential action without required approval.