Caldova New Market Launch Plan

Purpose

Caldova Pharmaceuticals has six months to enter a new market. This plan defines the operational readiness requirements that must be considered before the launch.

Launch Readiness Requirements

Priority products must have sufficient inventory to support the planned launch.

Production plans must complete the required batches before the launch date.

Manufacturing plants must have sufficient available capacity for planned production.

New-market products should maintain at least 10% contingency capacity.

Equipment used for a planned batch must remain qualified for the complete batch execution period.

Launch Risk Assessment

A launch should be considered at risk when required inventory is below the planned requirement.

A launch should be considered at risk when plant capacity leaves less than the required contingency.

A launch should be considered at risk when a production batch cannot complete before the planned launch date.

A launch should be considered at risk when equipment qualification expires before the batch is completed.

Priority Product

Product P0001 is a priority new-market product with a planned launch date of 15-Nov-2026. The final production batch is planned at plant PL01 from 08-Nov-2026 to 16-Nov-2026.

Decision and Escalation

When a launch risk is identified, responsible teams should assess the issue, determine mitigation options, and escalate launch-critical risks according to the Launch Escalation Procedure. Consequential production actions require appropriate human approval when evidence is incomplete or the risk remains unresolved.