Caldova Production Scheduling Guidelines

Purpose

These guidelines describe how production schedules should be assessed for products supporting a new-market launch.

Scheduling Requirements

Product launch date

Planned batch start and completion dates

Plant capacity

Equipment qualification windows

Inventory requirements

Manufacturing constraints

Launch Date Alignment

A production batch supporting a fixed launch date should be completed in time to support the launch. A batch extending beyond the required launch-readiness window should be treated as a potential launch risk.

Capacity Consideration

New-market products should maintain at least 10% contingency capacity. When available capacity is insufficient, the production plan should be reviewed and mitigation options considered.

Equipment Consideration

The equipment qualification window must cover the complete planned batch execution period. If qualification expires before batch completion, the schedule should be reviewed with Manufacturing Quality.

Scheduling Decisions

Scheduling decisions should be based on operational data and approved Caldova policies. Significant production or launch decisions require the appropriate business owner to review and approve the action.